Experiment No. 09

Aim: To prepare a Risk Mitigation, Monitoring, and Management Plan (RMMM) for the Library Management System.

## Objective:

To identify potential risks in the Library Management System (LMS).

To classify risks based on probability and impact.

To prepare mitigation and contingency plans for identified risks.

To monitor and document actions taken to handle risks.

# 1. Risk Identification in LMS

The following risks are assumed for planning purposes based on the functions and constraints of the Library Management System.

| Risk ID | Date | Probability % | Risk Level | Impact | Risk Description | Current Status |
| --- | --- | --- | --- | --- | --- | --- |
| R1 | 11/10/26 | 35% | Medium | High | Unauthorized access to librarian/admin accounts or library records | Open |
| R2 | 11/10/26 | 45% | Medium | Medium | Incorrect book or member details entered into the system | Open |
| R3 | 11/10/26 | 30% | Low | High | Incorrect fine calculation or issue/return transaction | Open |
| R4 | 11/10/26 | 40% | Medium | High | Server downtime or application failure | Open |
| R5 | 11/10/26 | 35% | Medium | Medium | Slow book searches or delayed report generation | Open |
| R6 | 11/10/26 | 25% | Low | Medium | Loss or corruption of book, member, or transaction data | Open |
| R7 | 11/10/26 | 20% | Low | Medium | Librarian or members have difficulty using the system | Open |

# 2. Risk Mitigation Plan

| Risk ID | Mitigation Strategy |
| --- | --- |
| R1 | Use secure login, strong passwords, role-based access control, and HTTPS. |
| R2 | Add input validation, required fields, duplicate checks, and confirmation before changing or deleting records. |
| R3 | Implement automatic fine calculation and validate issue/return dates and transaction status. Test calculations with sample cases. |
| R4 | Perform regular backups, monitor application availability, and document steps to restart or restore the service. |
| R5 | Optimize database queries, add suitable indexes, and test search and report performance. |
| R6 | Schedule regular database backups, restrict direct database changes, and test data restoration periodically. |
| R7 | Keep the interface simple, provide user instructions, and train librarians before deployment. |

# 3. Risk Monitoring Plan

Security Risks (R1): Review login activity and access permissions regularly; investigate repeated failed login attempts.

Data Accuracy Risks (R2, R3): Test book/member registration, issue/return workflows, availability updates, and fine calculations before deployment and after changes.

Technical Risks (R4, R6): Check application availability, database health, backup completion, and recovery procedures regularly.

Performance Risks (R5): Monitor book-search response time and the time needed to generate reports.

Usability Risks (R7): Collect feedback from librarians and members and record recurring difficulties.

# 4. Risk Management Plan

| Risk ID | Action if Risk Occurs (Contingency Plan) |
| --- | --- |
| R1 | Disable or reset the affected account, review access logs, and restore secure access after verification. |
| R2 | Correct the book/member record, verify related transactions, and keep a record of the correction. |
| R3 | Recheck the issue/return transaction, recalculate the fine, and correct the transaction record. |
| R4 | Restart the application or service; if necessary, restore the latest working backup and inform users of the interruption. |
| R5 | Investigate the slow query or report, optimize it, and provide the required report manually if urgently needed. |
| R6 | Restore data from the latest verified backup and check that books, members, transactions, and fines are consistent. |
| R7 | Provide additional training, share user instructions, and offer assistance while the issue is resolved. |

# Conclusion

The RMMM plan identifies possible risks in the Library Management System and defines mitigation, monitoring, and contingency actions. Applying this plan can help protect library records, improve system reliability, reduce transaction errors, and support smooth operation.